# Blood Donation Management System

Team Git Push Plan (Tonight → Friday)

We are pushing the project to our original repository (ISProject-I) in stages over the week, so that both of us have real, credited contributions. Each person commits under their own Git identity and pushes their own files. Repository remote: origin.

Key rule: always run "git pull origin main" before you push, since we share one branch.

# One-time setup (each person, once)

You (A):

git config user.name "Alfred Muriu"
git config user.email "alfredmuriu19@gmail.com"

Friend (B):

git config user.name "Friend Name"
git config user.email "friend-github-email@example.com"

# Tonight — Day 1

A — project config & entry point

git pull origin main
git add .gitignore manage.py requirements.txt bloodbank/__init__.py bloodbank/asgi.py bloodbank/wsgi.py bloodbank/settings.py
git commit -m "Set up Django project config and WSGI/ASGI entry points"
git push origin main

B — core page templates

git pull origin main
git add templates/base.html templates/index.html templates/login.html templates/register.html
git commit -m "Add base layout and landing, login, and registration pages"
git push origin main

# Tuesday — Day 2

A — data models & migrations

git pull origin main
git add core/__init__.py core/apps.py core/models.py core/migrations/
git commit -m "Add data models and database migrations"
git push origin main

B — role dashboards

git pull origin main
git add templates/donor_dashboard.html templates/hospital_dashboard.html templates/ambulance_dashboard.html templates/admin_dashboard.html
git commit -m "Add donor, hospital, ambulance, and admin dashboards"
git push origin main

# Wednesday — Day 3

A — views & URL routing

git pull origin main
git add core/views.py core/urls.py bloodbank/urls.py
git commit -m "Add view logic and URL routing"
git push origin main

B — feature action templates

git pull origin main
git add templates/add_unit.html templates/book_appointment.html templates/create_request.html templates/donor_profile.html
git commit -m "Add inventory, appointment, request, and profile pages"
git push origin main

# Thursday — Day 4

A — forms & admin

git pull origin main
git add core/forms.py core/admin.py
git commit -m "Add forms and Django admin configuration"
git push origin main

B — demo seed command

git pull origin main
git add core/management/
git commit -m "Add seed_demo management command for demo data"
git push origin main

# Friday — Day 5

A — written docs

git pull origin main
git add README.md PROJECT_WORK_DONE.md
git commit -m "Add README and project work documentation"
git push origin main

B — system overview document

git pull origin main
git add Blood_Donation_System_Overview.docx
git commit -m "Add system overview document"
git push origin main

# Important notes

Always run "git pull origin main" first. Since we share one branch, whoever pushes second will be rejected unless they pull the other person’s latest commit first.

This assumes each of us works from a clean clone where those files are not committed yet. If a commit says "nothing to commit" or a push says "Everything up-to-date," that chunk is already on the repo — move to the next one and coordinate so we do not both grab the same files.